## Slide 1: Agile Development

## Slide 2: Agenda
Scrum Agile Team Roles
Phases in Agile
Waterfall Model
Choosing Waterfall or Agile

## Slide 3: Scrum Agile Team
Main Roles
Product owner
Scrum master
Development team
testers

## Slide 4
Organizes Scrum events to help team stay on track.
A mentor, guides the team in applying and understanding agile values and principles.
Ensures effective backlog refinement management.
Facilitates transparency and strengthens team dynamics.
Aligns the development effort with client’s interests.
Manages the Product backlog.
Regularly interacts with clients, end users, and stakeholders.
Ensures each increment of work delivers the highest possible value to the customer.
Scrum Master
Product Owner

## Slide 5
Collaborates with the team to create test cases.
Conducts tests to ensure the system behaves as expected.
Works closely with Developers to understand the code and confirms with the Product Owner that the acceptance criteria is met.
Perform regression testing to ensure existing functionalities are not affected by new features.
Developer
Tester
Create clean and efficient code while adhering to industry best practices.
Collaborates with Product Owner to understand new requirements and with Testers to identify and resolve bugs.
Enhances performance and maintainability by refactoring and optimizing existing code.

## Slide 6: Phases of SDLC in Agile

## Slide 7: Phases of SDLC in Agile
User Stories are defined in collaboration with stakeholders.
Sprint Planning sessions set goals and allocate tasks.
Development, testing, and incremental delivery occur simultaneously.
Continuous feedback during daily Standups and Retrospectives.
A working product is delivered at the end of each Sprint.
SDLC PHASES
Concept & Initiation
Planning
Execution
Monitoring & Feedback
Closure

## Slide 8: Waterfall Model

## Slide 9: Waterfall Model
Characteristics
Sequential, linear, and documentation heavy.
Inflexibility to change and high late-stage issue discovery.
Traditional development model with distinct goals for each phase.
Phases:
Requirements Design Development Testing Maintenance

## Slide 10: Waterfall Model
Development for SNHU Travel project would be much different using a Waterfall development approach.
Revisiting requirements after development begins would be time consuming and disruptive.
Adding detox travel options later would involve redesigning the entire system.
Late-stage changes would lead to reworking code, increasing the introduction of bugs.
Incorporating the detox travel focus would require revising test cases and schedules, potentially delaying deployment.

## Slide 11: Waterfall Or Agile
When to choose Waterfall
Fixed scope and requirements.
Minimal stakeholder involvement.
Predictable timelines.
When to choose Agile
Dynamic, evolving requirements.
Need for regular feedback and adaptability.
Stakeholder collaboration and involvement.
Agile offers greater flexibility and client satisfaction for projects like SNHU Travel but requires careful scope management.

## Slide 12: References
Cobb, C.G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.
Kalso, R. (2024). Waterfall model. Salem Press Encyclopedia of Science. https://research.ebsco.com/c/ix3dnl/viewer/html/nim35u45ir
Trunkett, o. (2020). SDLC Methodologies: From WaterFAll to agile. https://www.virtasant.com/blog/sdlc-methodologies
Crăciun, A.-C., Matei, I.-A., Florian, S.-G., Tudose, C., & Boiangiu, C.-A. (2024). Productivity in a Waterfall Versus Agile Development Team. Journal of Information Systems & Operations Management, 18(2), 51–67. https://research.ebsco.com/c/ix3dnl/viewer/pdf/x544oebqqn